Annex 2

FORM FOR SUBMITTING SUPPLIER’S QUOTATION

(This Form must be submitted only using the Supplier’s Official Letterhead/Stationery)

We, the undersigned, hereby accept in full the UNDP General Terms and Conditions, and hereby offer to supply the items listed below in conformity with the specification and requirements of UNDP as per RFQ Reference No. “RFQ20/02132 - Provision of professional Detailed Technical Design and elaboration of preliminary costs estimation for the reconstruction of Canine Centre for the Ministry of Internal Affairs (2 LOTs)”

TABLE 1:  Offer to Supply Services Compliant with Technical Specifications and Requirements

| Item No. | Description/Specification of Services | Measu-rement Unit (M.U.) | Estimated Q-ty | Unit Price per M.U. (USD), VAT exclusive | Total Price (USD), VAT exclusive | Latest Delivery Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 |  | 4 | 5 | 6 | 7 |
| LOT 1 | K9 Centre Stage I: Development of dogs training infrastructure |
|  | Phase I: Pre-Design stage |
| 1 | 2D preliminary planimetry of the buildings, proposed partitioning of the designed premises developed, in accordance with the existing K9 Centre Feasibility Study. | unit | 1 |  |  | 10 calendar days from the date of contract signing |
|  | Sub-total Phase I, LOT 1: |  | - | - |  | - |
|  | Phase II: Technical design |
| 2 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 1A premises into a temporary administrative building premises. | m2 | 65m2 |  |  | 85 calendar days from the date of contract signing |
| 3 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 1G premises into the internal kennels with breeding farm and mini obstacle course. | m2 | 165m2 |  |  |  |
| 4 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 1K premises into osmology laboratories with DIY method. | m2 | 165m2 |  |  |  |
| 5 | Development of detailed technical design documentation, internal networks and external works for the construction of 20 external kennels. | m2 | 337m2 |  |  |  |
| 6 | Landscaping design works, including topography, the fence, and construction of two obstacles courses for dogs training. | m2 | 3000m2 |  |  |  |
| 7 | Technical Design of external networks, including required technical investigations (upon necessity): |  |
| 7.1 | External networks for water supply | linear meters | 1060 m |  |  |  |
| 7.2 | External networks for sewerage supply | linear meters | 1010 m |  |  |  |
| 7.3 | External networks for heating, including the heating points | linear meters | 502 m |  |  |  |
| 7.4 | External network of power supply | linear meters | 2320 m |  |  |  |
| 7.5 | External lighting system | unit | 1 |  |  |  |
| 7.6 | External video monitoring system | unit | 1 |  |  |  |
| 5 | Bill of quantities (BOQ) and Costs estimates, completed for all items of work with detailed description for each item; | unit | 1 |  |  | 100 calendar days from the date of contract signing |
| 6 | Verification of the designs and Bill of Quantities by independent Authorized/Licensed Experts performed | unit | 1 |  |  | 115 days from the date of contract signing |
| 7 | Detailed Design Author’s Supervision during the construction period | unit | 1 |  |  | N/A |
|  | Sub-total Phase II, LOT 1: |  | - | - |  | - |
|  | Add: Other Charges (pls. specify) |  | - | - |  | - |
|  | TOTAL Phase I and Phase II, LOT 1 |  | - | - |  | - |
| LOT 2 | K9 Centre Stage II: Full Operationalization of the infrastructure |
|  | Phase I: Pre-Design stage |
| 1. | 2D preliminary planimetry of the buildings, proposed partitioning of the designed premises developed, in accordance with the existing K9 Feasibility Study. | unit | 1 |  |  | 20 calendar days from the date of contract signing |
|  | Sub-total Phase I, LOT 2 |  | - | - |  | - |
|  | Phase II: Technical design |
| 2 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 1E into administrative building and the canteen. | m2 | 629m2 |  |  | 100 calendar days from the date of contract signing |
| 3 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 2B into a dormitory with the classrooms. | m2 | 900m2 |  |  |  |
| 4 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 1H into depots. | m2 | 116m2 |  |  |  |
| 5 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 1M into the internal kennels and 2 depots. | m2 | 165m2 |  |  |  |
| 6 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the rebuilding 1R into Veterinary. | m2 | 108m2 |  |  |  |
| 7 | Development of detailed technical design documentation, including all required expertise (upon necessity), internal networks and external works for the construction of boiler house 200 Kw. | unit | 1 |  |  |  |
| 8 | Landscaping design works, including outdoor gym for staff | m2 | 4250m2 |  |  |  |
| 9 | Bill of quantities (BOQ) and Costs estimates, completed for all items of work with detailed description for each item | unit | 1 |  |  | 120 calendar days from the date of contract signing |
| 10 | Verification of the designs and Bill of Quantities by independent Authorized/Licensed Experts performed | unit | 1 |  |  | 140 days from the date of contract signing |
| 11 | Detailed Design Author’s Supervision during the construction period | unit | 1 |  |  | N/A |
|  | Sub-total Phase II, LOT 2 |  | - | - |  | - |
|  | Add: Other Charges (pls. specify) |  | - | - |  | - |
|  | TOTAL Phase I and Phase II, LOT 2 |  | - | - |  | - |
|  | GRAND TOTAL (LOT 1 and LOT 2) |  | - | - |  | - |

TABLE 2: Offer to Comply with Other Conditions and Related Requirements

| Other Information pertaining to our Quotation are as follows: | Your Responses |
| --- | --- |
|  | Yes, we will comply | No, we cannot comply | If you cannot comply, pls. indicate counter proposal |
| Delivery Lead Time for LOTs 1 (115 calendar days) |  |  |  |
| Delivery Lead Time for LOTs 2 (140 calendar days) |  |  |  |
| Validity of Quotation (90 calendar days) |  |  |  |
| All Provisions of the UNDP General Terms and Conditions |  |  |  |

All other information that we have not provided automatically implies our full compliance with the requirements, terms and conditions of the RFQ.

[Name and Signature of the Supplier’s Authorized Person]

[Designation]

[Date]

Official Letterhead/Stationery must indicate contact details – addresses, email, phone and fax numbers – for verification purposes

As specified in the RFQ, one supplier will be awarded both lots. Still, UNDP reserves the right to contract the announced lots in stages, given the available implementation budget.