# REQUEST FOR QUOTATION (RFQ)

Supply, delivery and installation of photo-voltaic solar systems in municipalities Kljuc, Foca, and Visegrad, B&H

| RFQ Reference: RFQ-141-22 | Date: 01 August 2022 |
| --- | --- |

# SECTION 1: REQUEST FOR QUOTATION (RFQ)

UNDP kindly requests your quotation for the following:

Supply, delivery and installation of photo-voltaic solar systems in municipalities Kljuc, Foca, and Visegrad, B&H

This Request for Quotation comprises the following documents:

Section 1: This request letter

Section 2: RFQ Instructions and Data

Annex 1: 			Schedule of requirements

Annex 2: Form for Submission of Quotation

Annex 3: Technical and financial offer

Annex 4: Gantt chart

Annex 5: Performance Security form

When preparing your quotation, please be guided by the RFQ Instructions and Data. Please note that quotations must be submitted using Annex 2: Quotation Submission Form and Annex 3 Technical and Financial Offer, by the method and by the date and time indicated in Section 2. It is your responsibility to ensure that your quotation is submitted on or before the deadline. Quotations received after the submission deadline, for whatever reason, will not be considered for evaluation.

Thank you and we look forward to receiving your quotations.

Issued by:

# United Nations Development Programme in Bosnia and Herzegovina

# Zmaja od Bosne bb, Sarajevo 71000

SECTION 2: RFQ INSTRUCTIONS AND DATA

| Introduction | Bidders shall adhere to all the requirements of this RFQ, including any amendments made in writing by UNDP. This RFQ is conducted in accordance with the UNDP Programme and Operations Policies and Procedures (POPP) on Contracts and Procurement Any Bid submitted will be regarded as an offer by the Bidder and does not constitute or imply the acceptance of the Bid by UNDP. UNDP is under no obligation to award a contract to any Bidder as a result of this RFQ. UNDP reserves the right to cancel the procurement process at any stage without any liability of any kind for UNDP, upon notice to the bidders or publication of cancellation notice on UNDP website. |
| --- | --- |
| Deadline for the Submission of Quotation | 15 August 2022, 12.00 (CET) |
| Method of Submission | Quotations must be submitted as follows: ☒ Dedicated Email Address Bid submission address: email: registry.ba@undp.org, Ref: BIH/RFQ/141/22 File Format: pdf File names must be maximum 60 characters long and must not contain any letter or special character other than from Latin alphabet/keyboard. All files must be free of viruses and not corrupted. Max. File Size per transmission: 20MB Mandatory subject of email: Ref: BIH/RFQ/141/22 - “Supply, delivery and installation of photo-voltaic solar systems in municipalities Kljuc, Foca, and Visegrad, B&H” Multiple emails must be clearly identified by indicating in the subject line “email no. X of Y”, and the final “email no. Y of Y. It is recommended that the entire Quotation be consolidated into as few attachments as possible. |
| Cost of preparation of quotation | UNDP shall not be responsible for any costs associated with a Supplier’s preparation and submission of a quotation, regardless of the outcome or the manner of conducting the selection process. |
| Supplier Code of Conduct, Fraud, Corruption, | All prospective suppliers must read the United Nations Supplier Code of Conduct and acknowledge that it provides the minimum standards expected of suppliers to the UN. The Code of Conduct, which includes principles on labour, human rights, environment and ethical conduct may be found at: https://www.un.org/Depts/ptd/about-us/un-supplier-code-conduct Moreover, UNDP strictly enforces a policy of zero tolerance on proscribed practices, including fraud, corruption, collusion, unethical or unprofessional practices, and obstruction of UNDP vendors and requires all bidders/vendors to observe the highest standard of ethics during the procurement process and contract implementation. UNDP’s Anti-Fraud Policy can be found at http://www.undp.org/content/undp/en/home/operations/accountability/audit/office_of_audit_andinvestigation.html#anti |
| Gifts and Hospitality | Bidders/vendors shall not offer gifts or hospitality of any kind to UNDP staff members including recreational trips to sporting or cultural events, theme parks or offers of holidays, transportation, or invitations to extravagant lunches, dinners or similar. In pursuance of this policy, UNDP: (a) Shall reject a bid if it determines that the selected bidder has engaged in any corrupt or fraudulent practices in competing for the contract in question; (b) Shall declare a vendor ineligible, either indefinitely or for a stated period, to be awarded a contract if at any time it determines that the vendor has engaged in any corrupt or fraudulent practices in competing for, or in executing a UNDP contract. |
| Conflict of Interest | UNDP requires every prospective Supplier to avoid and prevent conflicts of interest, by disclosing to UNDP if you, or any of your affiliates or personnel, were involved in the preparation of the requirements, design, specifications, cost estimates, and other information used in this RFQ. Bidders shall strictly avoid conflicts with other assignments or their own interests, and act without consideration for future work. Bidders found to have a conflict of interest shall be disqualified. Bidders must disclose in their Bid their knowledge of the following: a) If the owners, part-owners, officers, directors, controlling shareholders, of the bidding entity or key personnel who are family members of UNDP staff involved in the procurement functions and/or the Government of the country or any Implementing Partner receiving goods and/or services under this RFQ. The eligibility of Bidders that are wholly or partly owned by the Government shall be subject to UNDP’s further evaluation and review of various factors such as being registered, operated and managed as an independent business entity, the extent of Government ownership/share, receipt of subsidies, mandate and access to information in relation to this RFQ, among others. Conditions that may lead to undue advantage against other Bidders may result in the eventual rejection of the Bid. |
| General Conditions of Contract | Any Purchase Order or contract that will be issued as a result of this RFQ shall be subject to the General Conditions of Contract Select the applicable GTC: General Terms and Conditions for Works Applicable Terms and Conditions and other provisions are available at UNDP/How-we-buy |
| Special Conditions of Contract | ☒ Cancellation of PO/Contract if the delivery/completion is delayed by more than 20 calendar days. ☒ Other: Liquidating damages - Percentage of contract price per day of delay: 0.5%. (Max. no. of days of delay: 20 calendar days; Next course of action: Termination of contract) ☒ Other: Performance Security is required in the amount of BAM 10% of the contract value and valid until a date two months from the date of issue by UNDP of a certificate of satisfactory performance and full completion of works by the Contractor (Annex 5) |
| Eligibility | A vendor who will be engaged by UNDP may not be suspended, debarred, or otherwise identified as ineligible by any UN Organization or the World Bank Group or any other international Organization. Vendors are therefore required to disclose to UNDP whether they are subject to any sanction or temporary suspension imposed by these organizations. Failure to do so may result in termination of any contract or PO subsequently issued to the vendor by UNDP. It is the Bidder’s responsibility to ensure that its employees, joint venture members, sub-contractors, service providers, suppliers and/or their employees meet the eligibility requirements as established by UNDP. Bidders must have the legal capacity to enter a binding contract with UNDP and to deliver in the country, or through an authorized representative. |
| Currency of Quotation | Quotations shall be quoted in local currency BAM. The payment to a local vendor will be made in BAM. |
| Joint Venture, Consortium or Association | If the Bidder is a group of legal entities that will form or have formed a Joint Venture (JV), Consortium or Association for the Bid, they shall confirm in their Bid that : (i) they have designated one party to act as a lead entity, duly vested with authority to legally bind the members of the JV, Consortium or Association jointly and severally, which shall be evidenced by a duly notarized Agreement among the legal entities, and submitted with the Bid; and (ii) if they are awarded the contract, the contract shall be entered into, by and between UNDP and the designated lead entity, who shall be acting for and on behalf of all the member entities comprising the joint venture, Consortium or Association. Refer to Clauses 19 – 24 under Solicitation policy for details on the applicable provisions on Joint Ventures, Consortium or Association. |
| Only one Bid | The Bidder (including the Lead Entity on behalf of the individual members of any Joint Venture, Consortium or Association) shall submit only one Bid, either in its own name or, if a joint venture, Consortium or Association, as the lead entity of such Joint Venture, Consortium or Association. Bids submitted by two (2) or more Bidders shall all be rejected if they are found to have any of the following: a) they have at least one controlling partner, director or shareholder in common; or b) any one of them receive or have received any direct or indirect subsidy from the other/s; or b) they have the same legal representative for purposes of this RFQ; or c) they have a relationship with each other, directly or through common third parties, that puts them in a position to have access to information about, or influence on the Bid of, another Bidder regarding this RFQ process; d) they are subcontractors to each other’s Bid, or a subcontractor to one Bid also submits another Bid under its name as lead Bidder; or e) some key personnel proposed to be in the team of one Bidder participates in more than one Bid received for this RFQ process. This condition relating to the personnel, does not apply to subcontractors being included in more than one Bid. |
| Duties and taxes | Article II, Section 7, of the Convention on the Privileges and Immunities provides, inter alia, that the United Nations, including UNDP as a subsidiary organ of the General Assembly of the United Nations, is exempt from all direct taxes, except charges for public utility services, and is exempt from customs restrictions, duties, and charges of a similar nature in respect of articles imported or exported for its official use. All quotations shall be submitted net of any direct taxes and any other taxes and duties, unless otherwise specified below: All prices must: ☒ be exclusive of VAT and other applicable indirect taxes, VAT amount to be indicated separately. |
| Language of quotation | English language. Supporting documentation including catalogues, instructions and operating manuals may be submitted in English language or official languages in Bosnia and Herzegovina |
| Documents to be submitted | Bidders shall include the following documents in their quotation: ☒ Annex 1: Schedule of Requirements duly completed and signed ☒ Annex 2: Quotation Submission Form duly completed and signed ☒ Annex 3: Technical and Financial Offer duly completed and signed, and in accordance with the amounts specified in Annex 1: Schedule of Requirements ☒ Annex 4: Gant chart duly completed and signed ☒ Certified copy of company's registration relevant to perform required works (Ovjerena kopija registracije ponuđača za predmetne radove). ☒ Latest Original Tax Administration Excerpt confirming contributions paid for the min. requested number of full-time employees for companies registered in BiH. The excerpt must attain the certified list of employees. (Posljednji originalni izvod Poreske uprave ili nadležnog organa da su doprinosi plaćeni za minimalno traženi broj stalno uposlenih za kompanije iz BiH. Izvod mora da sadrži i ovjerenu listu uposlenih) ☒ Copies of financial statements for last 3 years (Income Statement and Balance Sheet). (Kopije finansijskih izvještaja za posljednje 3 godine - bilans uspjeha i bilans stanja). ☒ Reference list indicating successfully implemented projects of similar nature and complexity within the last 5 (five) years plus client’s contact details who may be contacted for further information on those contracts on the company memorandum letter (Referentna lista na memorandumu firme u kojoj su naznačeni uspješno realizovani projekti slične prirode i kompleksnosti u toku posljednjih 5 (pet) godina plus kontakti klijenata koji bi mogli biti kontaktirani za dodatne informacije) ☒ Statements of Satisfactory Performance from Clients, for at least two (2) successfully implemented projects of similar scope and complexity within the last five (5) years. (Pisma preporuke poslodavaca za najmanje 2 uspješno realizovana posla slične prirode i kompleksnosti u posljednjih 5 godina) ☒ List of team members to be engaged for the contract (names, education, skills, years of experience). (Lista članova tima koji će biti angažovani na ovom poslu /imena, obrazovanje, vještine, godine iskustva): Minimum number and profile of employees required: One (1) full-time employed graduate Electrical engineer with professional exam certificate and with min five (5) years of relevant experience. (Jedan (1) stalno zaposleni diplomirani inženjer elektrotehnilke sa položenim stručnim ispitom i minimalno pet (5) godina iskustva na sličnim poslovima) Five (5) full-time employed electrical installation. (Pet (5) stalno zaposlenih radnika elektro instalacija. ☒ CV’s for key personnel with references (Biografija ključnih članova tima sa referensama); ☒ Copies of professional exam certificates for key team members (Kopije uvjerenja o položenom stručnom ispitu za ključne članove tima); ☒ Contract on the Joint Venture establishment, if applicable. (Ugovor o osnivanju konzorcija, ako je primjenjljivo). Further detailed in section “Joint Venture, Consortium or Association” ☒ Technical data sheets, catalogues, attests and certificates for all offered equipment; ☒Certification or authorization to act as Agent on behalf of the Manufacturer, if bidder is not a manufacturer ☒ Statement on company’s letterhead for providing: Warranty/Guarantee for Inverters (minimum 10 (ten) years) / (Minimalno 10 (deset) godina garancije za invertere) Warranty/Guarantee for PV Modules (minimum 12 (twelve) years for material and processing, and minimum 25 (twenty-five) years for linear power output >84%) / (Minimalno 12 (dvanaest) godina garancije za PV module i minimalno 25 (dvadeset-pet) godina garancije za linearnu izlaznu snagu >84%) Warranty/ Guarantee for other Parts and Labor (minimum 2 (two) years from the date of issue of a certificate of satisfactory performance and full completion of works / (Minimalno 2 (dvije) godine garancije za ostale dijelove i izvedene radove od datuma izdavanja certifikata o zadovoljavajućoj izvedbi i potpunom okončanju radova) After-sale service for installed equipment, with maximum 24 hours response time. Service Unit to be provided when the Purchased Unit is Under Repair. Brand new Unit to be provided if Purchased Unit is beyond repair. / (Servisiranje ugrađene opreme nakon okončanja radova, sa vremenom odaziva ne dužim od 24 sata. Zamjenska jedinica se obezbjeđuje za vrijeme popravke ugrađene jedinice. Nova jedinica se obezbjeđuje ukoliko se ugrađena jedinica ne može popraviti) ☒ Authorized service contact details, on company’s letterhead – (Kontakt ovlaštenog servisa na memorandumu firme). |
| Quotation validity period | Quotations shall remain valid for 90 days from the deadline for the Submission of Quotation. |
| Price variation | No price variation due to escalation, inflation, fluctuation in exchange rates, or any other market factors shall be accepted at any time during the validity of the quotation after the quotation has been received. |
| Partial Quotes | Partial quotes are not allowed |
| Alternative Quotes | ☒ Not permitted |
| Payment Terms | Based upon Invoices submitted by the Contractor and Interim Payment Certificates approved by the Supervisor and UNDP Engineer, UNDP shall make progress payments. The period covered by each Invoice shall be 20 (twenty) days during the Time for completion. Invoices shall indicate the percentage of completion of each portion of Works as of the end of the period covered by the Invoice. Each Invoice shall be based on the Program of Work submitted by the Contractor in accordance with the tender documents. |
| Conditions for Release of Payment | Written Acceptance of Performed Works by appointed independent construction supervisory entity (Supervisor) and UNDP Engineer, based on full compliance with tender requirements. Before the final payment under the Contract, awarded Contractor is obliged to submit the following: a. Duly notarized guarantee letter for quality of works, materials used, and installed equipment, valid from the date of issue of a certificate of satisfactory performance and full completion of works, for the Warranty/Guarantee periods specified in the tender document. b. To provide UNDP BiH with a proof that construction waste materials are disposed/recycled in a proper way and according to relevant legislation. Neformalni prijevod: Pisana potvrda prihvatanja izvedenih radova, izdana on strane neovisnog nadzornog organa nad predmetnim radovima (Nadzor) i UNDP inžinjera, zasnovano na punoj usaglašenosti sa zahtjevima iz tenderske dokumentacije. Prije plaćanja po okončanoj situaciji po Ugovoru, izvođač kojem je dodijeljen Ugovor dužan je dostaviti slijedeće: a. Notarski ovjerena garancija za izvedene radove, ugrađene materijale i opremu, validna od dana okončanja svih radova i tehničkog prijema objekta od strane UNDP-a, za garantne periode navedene u tenderskom dokumentu. b. Dokaz da je građevinski otpad odložen / recikliran na odgovarajući način u skladu sa relevantnim zakonima. |
| Contact Person for correspondence, notifications and clarifications | E-mail address: registry.ba@undp.org Ref. BiH-RFQ-141-22 Any delay in UNDP’s response shall be not used as a reason for extending the deadline for submission, unless UNDP determines that such an extension is necessary and communicates a new deadline to the Proposers. |
| Clarifications | Requests for clarification from bidders will not be accepted any later than 3 days before the submission deadline. Responses to request for clarification will be communicated by e-mail registry@undp.org. |
| Evaluation method | ☒ Technical responsiveness/Full compliance to requirements and lowest priced. |
| Evaluation criteria | ☒Full compliance with all technical requirements, as specified in Annex 1 ☒ Lowest priced technically responsive quotation. ☒ Full acceptance of the General Conditions of Contract The Bidder should meet the following criteria: ☒ Bidder is a legal entity registered for the business activity. ☒ The Bidder has implemented at least two successful projects within the last 5 (five) years, related to execution of subject works, on projects of similar nature and complexity, as a legal entity. ☒ Bidder is registered at the respective Indirect Taxation Authority and has no past due debts for direct and indirect taxes; ☒ Bidder has the necessary capacity in terms of required workforce: Minimum number and profile of employees required: - One (1) full-time employed graduate Electrical engineer with professional exam certificate and with min five (5) years of relevant experience. - Five (5) full-time employed electrical installation workers. ☒ Bidder has a minimum average annual turnover of: BAM 300,000 for the last 3 years, ☒ Technical data sheets, catalogues, attests and certificates for all mayor offered equipment submitted; ☒Certification or authorization to act as Agent in behalf of the Manufacturer, if bidder is not a manufacturer /Dokaz o saglasnosti ili ovlaštenju da je ponuđač zastupnik u ime proizvođača, ukoliko sam ponuđač nije proizvođač |
| Right not to accept any quotation | UNDP is not bound to accept any quotation, nor award a contract or Purchase Order. |
| Right to vary requirement at time of award | At the time of award of Contract or Purchase Order, UNDP reserves the right to vary (increase or decrease) the quantity of services and/or goods, by up to a maximum twenty-five per cent (25%) of the total offer, without any change in the unit price or other terms and conditions. |
| Type of Contract to be awarded | Contract for Works |
| Expected date for contract award. | 26 August 2022 |
| Expected Delivery Date and Time | 60 calendar days from the Contract commencement date, in the period August – October 2022. |
| Publication of Contract Award | UNDP will publish the contract awards valued at USD 100,000 and more on the websites of the CO and the corporate UNDP Web site. |
| Policies and procedures | This RFQ is conducted in accordance with UNDP Programme and Operations Policies and Procedures |
| UNGM registration | Any Contract resulting from this RFQ exercise will be subject to the supplier being registered at the appropriate level on the United Nations Global Marketplace (UNGM) website at www.ungm.org. The Bidder may still submit a quotation even if not registered with the UNGM, however, if the Bidder is selected for Contract award, the Bidder must register on the UNGM prior to contract signature. |

ANNEX 2: QUOTATION SUBMISSION FORM

Bidders are requested to complete this form, including the Company Profile and Bidder’s Declaration, sign it and return it as part of their quotation along with Annex 3: Technical and Financial Offer. The Bidder shall fill in this form in accordance with the instructions indicated. No alterations to its format shall be permitted and no substitutions shall be accepted.

| Name of Bidder: | Click or tap here to enter text. |
| --- | --- |
| RFQ reference: | RFQ-141-22 | Date: Click or tap to enter a date. |

Company Profile

| Item Description | Detail |
| --- | --- |
| Legal name of bidder or Lead entity for JVs | Click or tap here to enter text. |
| Legal Address, City, Country | Click or tap here to enter text. |
| Website | Click or tap here to enter text. |
| Year of Registration | Click or tap here to enter text. |
| Legal structure | Choose an item. |
| Are you a UNGM registered vendor? | ☐ Yes ☐ No If yes, insert UNGM Vendor Number |
| Quality Assurance Certification (e.g. ISO 9000 or Equivalent) (If yes, provide a Copy of the valid Certificate): | ☐ Yes ☐ No |
| Does your Company hold any accreditation such as ISO 14001 or ISO 14064 or equivalent related to the environment? (If yes, provide a Copy of the valid Certificate): | ☐ Yes ☐ No |
| Does your Company have a written Statement of its Environmental Policy? (If yes, provide a Copy) | ☐ Yes ☐ No |
| Does your organization demonstrate significant commitment to sustainability through some other means, for example internal company policy documents on women empowerment, renewable energies or membership of trade institutions promoting such issues (If yes, provide a Copy) | ☐ Yes ☐ No |
| Is your company a member of the UN Global Compact | ☐ Yes ☐ No |
| Bank Information | Bank Name: Click or tap here to enter text. Bank Address: Click or tap here to enter text. IBAN: Click or tap here to enter text. SWIFT/BIC: Click or tap here to enter text. Account Currency: Click or tap here to enter text. Bank Account Number: Click or tap here to enter text. |
| Previous relevant experience: 3 contracts |
| Name of previous contracts | Client & Reference Contact Details including e-mail | Contract Value | Period of activity | Types of activities undertaken |

Bidder’s Declaration

| Yes | No |  |
| --- | --- | --- |
| ☐ | ☐ | Requirements and Terms and Conditions: I/We have read and fully understand the RFQ, including the RFQ Information and Data, Schedule of Requirements, the General Conditions of Contract, and any Special Conditions of Contract. I/we confirm that the Bidder agrees to be bound by them. |
| ☐ | ☐ | I/We confirm that the Bidder has the necessary capacity, capability, and necessary licenses to fully meet or exceed the Requirements and will be available to deliver throughout the relevant Contract period. |
| ☐ | ☐ | Ethics: In submitting this Quote I/we warrant that the bidder: has not entered into any improper, illegal, collusive or anti-competitive arrangements with any Competitor; has not directly or indirectly approached any representative of the Buyer (other than the Point of Contact) to lobby or solicit information in relation to the RFQ; has not attempted to influence, or provide any form of personal inducement, reward or benefit to any representative of the Buyer. |
| ☐ | ☐ | I/We confirm to undertake not to engage in proscribed practices, , or any other unethical practice, with the UN or any other party, and to conduct business in a manner that averts any financial, operational, reputational or other undue risk to the UN and we have read the United Nations Supplier Code of Conduct :https://www.un.org/Depts/ptd/about-us/un-supplier-code-conduct and acknowledge that it provides the minimum standards expected of suppliers to the UN. |
| ☐ | ☐ | Conflict of interest: I/We warrant that the bidder has no actual, potential, or perceived Conflict of Interest in submitting this Quote or entering a Contract to deliver the Requirements. Where a Conflict of Interest arises during the RFQ process the bidder will report it immediately to the Procuring Organisation’s Point of Contact. |
| ☐ | ☐ | Prohibitions, Sanctions: l/We hereby declare that our firm, its affiliates or subsidiaries or employees, including any JV/Consortium members or subcontractors or suppliers for any part of the contract is not under procurement prohibition by the United Nations, including but not limited to prohibitions derived from the Compendium of United Nations Security Council Sanctions Lists and have not been suspended, debarred, sanctioned or otherwise identified as ineligible by any UN Organization or the World Bank Group or any other international Organization. |
| ☐ | ☐ | Bankruptcy: l/We have not declared bankruptcy, are not involved in bankruptcy or receivership proceedings, and there is no judgment or pending legal action against them that could impair their operations in the foreseeable future. |
| ☐ | ☐ | Offer Validity Period: I/We confirm that this Quote, including the price, remains open for acceptance for the Offer Validity. |
| ☐ | ☐ | I/We understand and recognize that you are not bound to accept any Quotation you receive, and we certify that the goods offered in our Quotation are new and unused. |
| ☐ | ☐ | By signing this declaration, the signatory below represents, warrants and agrees that he/she has been authorised by the Organization/s to make this declaration on its/their behalf. |

Signature:

Name: 	Click or tap here to enter text.

Title:	Click or tap here to enter text.

Date:  	Click or tap to enter a date.

## ANNEX 3: TECHNICAL AND FINANCIAL OFFER – WORKS

Bidders are requested to complete this form, sign it and return it as part of their quotation along with Annex 2 Quotation Submission Form. The Bidder shall fill in this form in accordance with the instructions indicated. No alterations to its format shall be permitted and no substitutions shall be accepted.

| Name of Bidder: | Click or tap here to enter text. |
| --- | --- |
| RFQ reference: | RFQ-141-22 | Date: Click or tap to enter a date. |

Technical Offer

Provide the following:

- a brief description of your qualification and capacity that is relevant to the Scope of Works;

- a brief method statement and implementation plan;

- team composition and CVs of key personnel

Financial Offer

| Description of Works | UOM | Qty | Unit Price | Total Price |
| --- | --- | --- | --- | --- |
| Supply, delivery and installation of photo-voltaic solar systems in municipalities Kljuc, Foca, and Visegrad, B&H | Lump-sum | 1 |  |  |
| Total |  |  |  |  |

Compliance with Requirements

|  | You Responses |
| --- | --- |
|  | Yes, we will comply | No, we cannot comply | If you cannot comply, pls. indicate counter - offer |
| Delivery Lead Time | ☐ | ☐ | Click or tap here to enter text. |
| Validity of Quotation | ☐ | ☐ | Click or tap here to enter text. |
| Payment terms | ☐ | ☐ | Click or tap here to enter text. |
| Warranty terms | ☐ | ☐ | Click or tap here to enter text. |
| After-sale service terms | ☐ | ☐ | Click or tap here to enter text. |

| I, the undersigned, certify that I am duly authorized to sign this quotation and bind the company below in event that the quotation is accepted. |
| --- |
| Exact name and address of company Company NameClick or tap here to enter text. Address: Click or tap here to enter text. Click or tap here to enter text. Phone No.: Click or tap here to enter text. Email Address: Click or tap here to enter text. | Authorized Signature: Date: Click or tap here to enter text. Name: Click or tap here to enter text. Functional Title of Authorised Signatory: Click or tap here to enter text. Email Address: Click or tap here to enter text. |

Annexes 1 & 4

Annex 1: 			Schedule of requirements

Annex 4: Gantt chart

Above specified documentation is available for download via the following link: Annexes 1 and 4

ANNEX 5: PERFORMANCE SECURITY

PERFORMACE BANK GUARANTEE

To: .................................................

[INSERT FULL NAME AND ADDRESS OF RR or BUREAU/DIVISION

DIRECTOR AT UNDP]

WHEREAS.............................................................................................[INSERT NAME AND ADDRESS OF THE CONTRACTOR] (hereinafter called "the Contractor") has undertaken, in pursuance of Contract No........., dated................, to execute...........................................................................[INSERT TITLE OF CONTRACT AND BRIEF DESCRIPTION OF WORKS], (hereinafter called "the Contract");

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with a Bank Guarantee by a recognized Bank for the sum specified therein as security for compliance with his obligations in accordance with the Contract;

AND WHEREAS we have agreed to give the Contractor such a Bank Guarantee;

NOW THEREFORE we hereby irrevocably affirm that we are the Guarantor and responsible to you, on behalf of the Contractor, up to a total of...........................................[INSERT AMOUNT OF GUARANTEE IN FIGURES AND IN WORDS], such sum being payable in the types and proportions of currencies in which the Contract Price is payable, and we undertake to pay you, upon your first written demand and without cavil or argument, any sum or sums within the limits of .............................................[INSERT AMOUNT OF GUARANTEE] as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed thereunder or of any of the Contract Documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

This guarantee shall be valid until two months after issuance of the Certificate of Final Completion.

SIGNATURE AND SEAL OF THE GUARANTOR