REQUEST FOR QUOTATION

RFQ 43/2016

| RFQ 43/2016 for SUPERVISION OF RE-CONSTRUCTION OF PUMP STATION VARDAR IN MUNICIPALITY OF GEVGELIJA | DATE: 25.07.2016 |
| --- | --- |
|  | REFERENCE: Support to Local Government Response to the Migration Crisis |

Dear Sir / Madam:

We kindly request you to submit your quotation in MKD, VAT excluded in a sealed envelope under RFQ 43/2016 for SUPERVISION OF RE-CONSTRUCTION OF PUMP STATION VARDAR IN MUNICIPALITY OF GEVGELIJA, as detailed in Annex 1 of this RFQ.  When preparing your quotation, please be guided by the form attached hereto as Annex 2.

# Quotations may be submitted on or before 03 August 2016 by 10:00 a.m. by hand delivery to UNDP reception or via ☒ courier mail to the address below:

# UNDP

# RFQ 43/2016 Supervision (Pump Station Vardar)

# DO NOT OPEN BEFORE 03 August 2016, 10:00 a.m.

# Jordan Hadzi Konstantinov-Dzinot 23,

# 1000 Skopje

It shall remain your responsibility to ensure that your quotation will reach the address above on or before the deadline. Quotations that are received by UNDP after the deadline indicated above, for whatever reason, shall not be considered for evaluation.

Please take note of the following requirements and conditions pertaining to the supply of the abovementioned services:

| Deadline for offer submission: | ☒ 03 August 2016 by 10:00 a.m. (by post or hand delivery) |
| --- | --- |
| Delivery Schedule | ☒ Defined in the TOR (estimated at 2 months) Start of services: mid of August 2016 |
| Preferred Currency of Quotation | ☐ USD ☐ Euro ☒ Local Currency : MKD |
| Language of offer preparation | ☒ English ☐ French ☐ Spanish |
| Documents to be submitted | ☒ Duly Accomplished form as provided in Annex 3, and in accordance with the list of requirements in Annex 1. Financial offer expressed in MKD, VAT excluded ☒ Latest Business Registration Certificate (a copy); ☒ License A for supervision in civil engineering (a copy) for the company ☒ Company Profile and list of relevant projects ☒ CVs of the Supervising Engineers and A-grade authorization for supervision in mechanical and civil engineering (Qualification criteria defined in the TOR) |
| Period of Validity of Quotes starting the Submission Date | ☐ 60 days ☐ 90 days ☒ 120 days In exceptional circumstances, UNDP may request the Vendor to extend the validity of the Quotation beyond what has been initially indicated in this RFQ. The Proposal shall then confirm the extension in writing, without any modification whatsoever on the Quotation. |
| Partial Quotes | ☒Not permitted ☐Permitted |
| Payment Terms | ☒ upon completion of milestones ☐ Others |
| Liquidated Damages | n/a |
| Evaluation Criteria | ☒ Technical responsiveness/Full compliance to requirements based on fail/pass criteria and lowest price (evaluation criteria, Annex 2) ☒ Full acceptance of the Contract General Terms and Conditions |
| UNDP will award to: | ☒ One supplier ☐ One or more Suppliers *Bidders that prepared the engineering design for these works are not eligible to apply and will not be awarded a contract |
| Type of Contract to be Signed | ☒ Institutional Contract ☐Long-Term Agreement (if LTA will be signed, specify the document that will trigger the call-off. E.g., PO, etc.) Other Type: |
| Special conditions of Contract | ☒ n/a ☐ Others |
| Conditions for Release of Payment | ☐ Written Acceptance of Goods based on full compliance with RFQ requirements ☒ full documentation with invoice |
| Annexes to this RFQ | ☒ TOR (Annex 1) ☒ Evaluation Criteria (Annex 2) ☒ Form for Submission of Quotation (Annex 3) ☒ General Terms and Conditions / Special Conditions (Annex 4) ☒ BOQ –Annex 5 (Attached as separate document) Non-acceptance of the terms of the General Terms and Conditions (GTC) shall be grounds for disqualification from this procurement process. |
| Contact Person for Inquiries (Written inquiries only) | Procurement Unit procurement.mk@undp.org Any delay in UNDP’s response shall be not used as a reason for extending the deadline for submission, unless UNDP determines that such an extension is necessary and communicates a new deadline to the Proposers. |

Services offered shall be reviewed based on completeness and compliance of the quotation with the minimum specifications described above and any other annexes providing details of UNDP requirements.

The quotation that complies with all of the specifications, requirements and offers the lowest price, as well as all other evaluation criteria indicated, shall be selected.  Any offer that does not meet the requirements shall be rejected.

Any discrepancy between the unit price and the total price (obtained by multiplying the unit price and quantity) shall be re-computed by UNDP.  The unit price shall prevail and the total price shall be corrected.  If the supplier does not accept the final price based on UNDP’s re-computation and correction of errors, its quotation will be rejected.

After UNDP has identified the lowest price offer, UNDP reserves the right to award the contract based only on the prices of the goods in the event that the transportation cost (freight and insurance) is found to be higher than UNDP’s own estimated cost if sourced from its own freight forwarder and insurance provider.

At any time during the validity of the quotation, no price variation due to escalation, inflation, fluctuation in exchange rates, or any other market factors shall be accepted by UNDP after it has received the quotation.   At the time of award of Contract or Purchase Order, UNDP reserves the right to vary (increase or decrease) the quantity of services and/or goods, by up to a maximum twenty five per cent (25%) of the total offer, without any change in the unit price or other terms and conditions.

Any Purchase Order that will be issued as a result of this RFQ shall be subject to the General Terms and Conditions attached hereto.  The mere act of submission of a quotation implies that the vendor accepts without question the General Terms and Conditions of UNDP herein attached as Annex 3.

UNDP is not bound to accept any quotation, nor award a contract/Purchase Order, nor be responsible for any costs associated with a Supplier’s preparation and submission of a quotation, regardless of the outcome or the manner of conducting the selection process.

Please be advised that UNDP’s vendor protest procedure is intended to afford an opportunity to appeal for persons or firms not awarded a purchase order or contract in a competitive procurement process.  In the event that you believe you have not been fairly treated, you can find detailed information about vendor protest procedures in the following link: http://www.undp.org/procurement/protest.shtml.

UNDP encourages every prospective Vendor to avoid and prevent conflicts of interest, by disclosing to UNDP if you, or any of your affiliates or personnel, were involved in the preparation of the requirements, design, specifications, cost estimates, and other information used in this RFQ.

UNDP implements a zero tolerance on fraud and other proscribed practices, and is committed to identifying and addressing all such acts and practices against UNDP, as well as third parties involved in UNDP activities.  UNDP expects its suppliers to adhere to the UN Supplier Code of Conduct found in this link: http://www.un.org/depts/ptd/pdf/conduct_english.pdf

Thank you and we look forward to receiving your quotation.

ANNEX 1

Terms of Reference

SUPERVISION OF RE-CONSTRUCTION OF PUMP STATION VARDAR IN MUNICIPALITY OF GEVGELIJA

Support to Local Government Response to the Migration Crisis

Background

A massive influx of refugees and irregular migrants has tested the capacity of national and local institutions in the former Yugoslav Republic of Macedonia in 2015. The United Nations Development Programme (UNDP) is helping partner municipalities respond to the crisis with modest donations of waste-management equipment. The project enables UNDP to complement humanitarian assistance with support aimed at a sustainable local-level response that will also serve to make institutions and communities more resilient.

Project activities address high-priority, urgent needs of municipalities, particularly in the area of waste management and water supply.  With these needs in mind, and to complement the humanitarian aid efforts already under way, the United Nations Development Programme (UNDP) will support national and local stakeholders to develop and implement sustainable solutions to the crisis. In particular, UNDP is seeking to strengthen the capacities of local host communities to deliver public services to refugees and residents alike, while ensuring that these efforts are sustainable over the longer term and also in line with human rights, gender equality and both environmental and economic sustainability.

Based on intensive consultations at both the local and national level, these efforts will combine meeting urgent needs for equipment, machinery and infrastructure, (where UNDP’s ability to procure equipment swiftly, competitively and transparently will be a particular asset), addressing systemic shortcomings in municipal utility provision (waste management and water and power supply) and longer-term support and training in the “softer” skills of planning, coordination, communication and project management.

The scope of the required rehabilitation and construction works includes pre-construction works (preliminary works, setting out site, dismantle of motors, valves and pumps, and cleaning the construction site), rehabilitation and construction works (civil engineering works, hydro-mechanics relating to submersible pumps, fittings, supply and transport, and electricity works) and final works (setting-up the pump station to an operational state and cleaning out the construction site).

Estimated duration of rehabilitation and construction works is 2 months with additional Defect Liability Period (DLP) of 12 months. Estimated commencement date of works contract is set for beginning of August 2016.

Scope of Work

The objective of the supervising services is to ensure that high quality rehabilitation and construction works are achieved and to ensure that all work is carried out in full compliance with the engineering design, technical specifications and other contract documents. The Company will appoint two persons to represent the "Engineer" on site as defined in the General Conditions of Contracts for Civil Works. The Engineer shall administer the work contract and supervise the rehabilitation and construction works on behalf of the UNDP. To fulfil such requirements, the Engineer shall establish organisational procedures during the construction supervision services in accordance with all requirements for quality control, control of quantities, supervision on the work progress, analysis of expenses, full implementation of environmental criteria as well as dealing with administrative issues during the construction and the Defect Liability Period. The Engineer will work under supervision of the UNDP Project Manager, as well as in daily communication and cooperation with the UNDP Transport Engineering Expert.

Duties and Responsibilities

The specific duties and responsibilities of the Engineer will be as follows:

- Pre – Construction Period

Duties and responsibilities will include, but not be limited to:

- Establish procedures for proper works supervision;

- Outline procedures and forms for inspection, verification, reporting and approval of works related activities, site communication, variation orders and other, according to the requirements of these ToR;

- Procedures and forms for quality assurance and quality control;

- Establish transparent and reliable filing system of electronic and printed documentation, and document distribution;

- Check the validity period of Works Contractor’s insurance policies, guarantees, certificates, and other relevant documents provided by the Works Contractor and ensuring timely renewal of the said documents by the Works Contractor;

- Verification of Work Contractors detailed time and activity schedules including reporting and documents preparation;

- Checking the sufficiency and suitability of available technical documentation, and technical norms and standards;

- Construction Period

The Engineer shall carry out the following works supervision activities but not be limited to:

- Supervision of the timely and in good quality completion of all stages of the project, from the commencement date up to commissioning, tests on and after completion, taking over procedures, presentation of hand-over documentation, implementation of health, safety and environmental protection standards;

- Administration and coordination of Works Contract, providing proper implementation of work plans, achievement of the required quality, and all related parameters as defined in the Work Contract documents;

- Preparation and coordination of site weekly progress meetings, with provision of minutes of these meetings in Macedonian language. The meetings shall be chaired by the Engineer or an UNDP Representative;

- Maintaining of a continuous liaison with the UNDP Project Manager and UNDP Project Specialist regarding the relevant information on matters related to works implementation, including ad hoc communication on a daily basis;

- To ensure the control of validity period of construction permission, technical documentation and other related documents and to inform the UNDP Project Manager/Project Specialist in case of extension;

- Signing / counter-signing of Contractor’s log books with filing of copies. Daily log books shall contain references regular site inspections, tests, controls and approvals;

- Approving tests on items such as materials and products according to the instruction of the technical specifications. The Engineer shall: Check manufacturer’s tests for the equipment and parts delivered by the Contractors; Verify the tests on installed materials and equipment in situ;

- Providing regular site inspection with attention to quality of works, as well as health, safety and environmental measures taken by the Works Contractor;

- Providing instructions to the Contractor on modifications in technical specifications, parts of the design, work programme in consultation with UNDP Project Manager/Project Specialist;

- Administration and verification of Contractor’s interim payments, through establishing the value of works. Interim payment certificates shall be verified by the Engineer within 7 work days after receiving the Work Contractor’s request, and submitted to the UNDP Project Manager/Project Specialist for further processing;

- Advising the UNDP on the potential for the reduction of the project costs, works execution time, or improvements of the quality of works;

- Approving as-build documentation supported with Work Contractor’s construction record, securing delivery to UNDP Project Manager/Project Specialist jointly with certificates, reports, records properly ordered and presented by the Work Contractor;

- Approving and witnessing of Contractor’s tests on completion;

- Performing of due taking-over inspection jointly with the representatives of the UNDP, drafting of taking-over certificates, snag lists, and other documentation stipulated in the Contract;

- To ensure Inspection of the machinery and equipment used by the Works Contractor on the construction, for all temporary or permanent works with respect to the normative technical standards, safety and environmental requirements;

- To timely inform the UNDP Project Manager/Project Specialist if the implementation of Works Contract does not meet the technical requirements and to suspend the construction works if the project solution is changed or not in accordance with the technical procedure;

- To collect relevant documents for issuing necessary and additional permits if needed, related to construction works (e.g. traffic, electricity, water, sewerage, environment etc.);

- To supervise, control and approve unforeseen activities related to the implementation of rehabilitation and construction works;

- To check and approve the draft of Works Final Acceptance Certificate prepared by the Works Contractor;

- To check and approve the Advance, Interim and Final Payments Certificates prepared by the Works Contractor together with the supporting documents and submit to the UNDP Project Manager/Project Specialist for approval;

- To check the accuracy and validity of Bill of Quantities, guaranties, payments, ownership of the machinery and other, which shall be provided by the Works Contractor according to the Works Contract;

- To check and approve after completion of the works the Final Report prepared by the Works Contractor with the results from all geotechnical tests, surveys etc.

- Post – Construction Period

After the completion of the rehabilitation and construction works the Engineer is obligated to carry out temporary inspection of the works and to support the UNDP Project Manager/Project Specialist in the activities related to the Works Contract. The assignment during this 2-month Defect Liability Period is expected to be split in 4 (four) missions, on every 2-3 weeks with duration of 1 day per mission.

The duties and responsibilities of the Engineer during the Defect Liability Period include but are not restricted to the main points listed below:

- Preparation of the Work Plan and Programme for the works inspection on the quality and damages of the constructed works during the Defect Liability Period on quarterly basis (every 4 months). The Work Plan must include the activities that will be inspected including time frame for each activity and submitted to the UNDP Project Manager/Project Specialist;

- After each mission including incidental missions, the Consultant must prepare the Report on findings and submit it to the UNDP Project Manager/Project Specialist within seven days after mission completion.

- In case of detected defects, within seven days after identification of the defects, the Engineer must prepare the Work Plan with recommendations on the removal of the defects including a list of the activities that will be done and the time frame for each activity and submit it to UNDP Project Manager/Project Specialist;

- In case of the incidental damages during the Defect Liability Period, the Engineer, within 5 (five) days, must respond to the UNDP Project Manager with the Letter of information on the incidental damages. In this case, the Engineer must inspect the construction and to start with preparation of the Work Plan for organizing incidental mission and submit it to the UNDP Project Manager/Project Specialist within 5 (five) working days after receiving of the Letter of information on the incidental damages. After the Work plan is approved by the UNDP Project Manager the Engineer is responsible for the organization and performance of the incidental mission;

- After all missions including the incidental missions the Consultant must prepare Final Report of all activities during the Defect Liability Period accompanied will all supporting documents and Final Payment Invoice included and to submit to the UNDP Project Manager;

Main Outputs

The main deliverables of the assignment are:

- The Engineer will, no later than 10 (ten) days after each period (Pre-Construction, Construction, and Post-Construction Period), prepare a progress report summarising the work accomplished by the Engineer for the preceding period. The report will outline any problems encountered (administrative, technical or financial) and give recommendations on how these problems may be overcome. Brief work progress summaries will be included for ongoing rehabilitation and construction works, outlining problems encountered and recommending solutions. The report should record the status of payment of all contractors monthly certificates, of all claims for cost or time extensions, and of actions required of government and parastatal agencies to permit unconstrained works implementation.

- The Engineer will prepare a comprehensive Final Completion Report for the rehabilitation and construction contract which reaches a stage of substantial completion during the period of the services. This report, which must be submitted immediately after the Taking Over of the works contract, shall summarize the method of construction, the construction supervision performed and recommendations for future projects of similar nature that may be undertaken by UNDP.

Qualification Requirements

The Contractor shall have sufficient experience in supervising projects in the field of water infrastructure/hydraulic engineering (pumping stations, water supply, sewerage and irrigation systems, wastewater treatment plants and similar).

It has to have:

      - A track record of minimum 3 projects of comparable size and degree of complexity – supervising in the field of water infrastructure/hydraulic engineering (pumping stations, water supply, sewerage and irrigation systems, wastewater treatment plants and similar). A list of these projects must be submitted with the proposal, including contact details for reference checking purposes (e-mail addresses and/or fax numbers for contact persons);

- License A for supervision in civil engineering, as per national regulations.

The Contractor shall be able to respond to the requirements of the following mandatory key areas of expertise:

| Team member and/or areas of expertise | Qualification requirements |
| --- | --- |
| Supervising Mechanical Engineer | Minimum university degree in Mechanical Engineering Minimum A-grade authorization for supervision in mechanical engineering At least 7 years of relevant professional experience in management/supervision of construction projects Record of at least 2 projects of comparable nature and degree of complexity in the capacity of Supervising Engineer. Relevant projects include pumping stations, water supply, sewerage and irrigation systems, wastewater treatment plants and similar. |
| Supervising Civil Engineer | Minimum university degree in Civil/Hydraulic Engineering Minimum A-grade authorization for supervision in civil engineering At least 7 years of relevant professional experience in management/supervision of construction projects Record of at least 2 projects of comparable nature and degree of complexity in the capacity of Supervising Engineer (pumping stations, water supply, sewerage and irrigation systems, wastewater treatment plants and similar.) |

NOTE:

- Failure to provide adequate supervision expertise for any of the areas is considered grounds for disqualification.

- The Contractor should designate one of the above engineers as a Lead Engineer.

Terms and Conditions

- Language

The language of the required deliverables/outputs as indicted in the Main Outputs section above is Macedonian.

- Legal and other requirements

The content of the requested documents shall conform to the pertaining relevant legislation in the country for construction projects.

- Review and quality assurance

Review of all Supervision Reports issued by the Engineer will be carried out by the UNDP Project Manager/Project Specialist assisted by the UNDP Transport Engineering Expert. Relevant comments and suggestions will have to be integrated in the final versions of the reports.

- Duration of the assignment

The estimated duration of Contractor’s assignment equals to the duration of the works contract which is set at 2 months.

- Consultancy Fee rates

The assignment fee is on lump sum basis. Payment of the agreed amount is subject to the satisfactory completion of the duties specified above and in consideration of the services performed to the satisfaction of UNDP. For better estimate of the value of services provided access to the unpriced BoQ and technical specification of the works will be granted during the tendering period.

- Additional costs

The company should calculate the possible costs for successful finalization of all tasks by the Engineer. UNDP shall not accept any additional expenses which aren’t included in the company’s financial offer.

- Reporting requirements

The Supervising Engineer(s) will report to UNDP through the Project Manager/Project Specialist by e-mail the following reports:

  - Monthly Reports – a brief progress report summarising the work accomplished by the Engineer for the preceding month will be submitted to UNDP no later than the 5th day of the following month. The report will outline any problems encountered (administrative, technical or financial) and give recommendations on how these problems may be overcome.

- Payment schedule

The payment will be processed in the following tentative instalments:

  - 1st instalment: Advance payment upon signing the Contract

  - Further instalments: Flexible, linked to the Construction Contractor’s payment certificates (invoice amount shall be equal to the percentage of works completed)

ANNEX 2

Evaluation criteria

Contract will be awarded to the Bidder that meets the criteria based on pass/fail method and offers the lowest offer.

| Minimum Requirements | Status |
| --- | --- |
| For the Company: |  |
| License A for supervision in civil engineering, as per national regulations | YES/NO |
| A track record of minimum 3 projects of comparable size and degree of complexity – supervising in the field of water infrastructure/hydraulic engineering (pumping stations, water supply, sewerage and irrigation systems, wastewater treatment plants and similar). A list of these projects must be submitted with the proposal, including contact details for reference checking purposes (e-mail addresses and/or fax numbers for contact persons | YES/NO |
| For the Supervising Mechanical Engineer: |  |
| Minimum university degree in Mechanical Engineering | YES/NO |
| A-grade authorization for supervision in mechanical engineering | YES/NO |
| At least 7 years of relevant professional experience in management/supervision of construction projects | YES/NO |
| Record of at least 2 projects of comparable nature and degree of complexity in the capacity of Supervising Engineer (e.g., pumping stations, water supply, sewerage and irrigation systems, wastewater treatment plants and similar.) | YES/NO |
| For the Supervising Civil Engineer | YES/NO |
| Minimum university degree in Civil Engineering | YES/NO |
| A-grade authorization for supervision in civil engineering | YES/NO |
| At least 7 years of relevant professional experience in management/supervision of construction projects | YES/NO |
| Record of at least 2 projects of comparable nature and degree of complexity in the capacity of Supervising Engineer (i.e. pumping stations, water supply, sewerage and irrigation systems, wastewater treatment plants and similar.) | YES/NO |

NOTE: Failure to meet any of these  requirements is considered grounds for disqualification

ANNEX 3

FORM FOR SUBMITTING SUPPLIER’S QUOTATION

(This Form must be submitted only using the Supplier’s Official Letterhead/Stationery

We, the undersigned, hereby accept in full the UNDP General Terms and Conditions, and hereby offer to deliver supervisory services in conformity with TOR and RFQ Reference No. 43/2016

TABLE 1:  Offer to Supply services Compliant with TOR

| Item No. | Description of services | Price in MKD, VAT excluded | VAT |
| --- | --- | --- | --- |

All other information that we have not provided automatically implies our full compliance with the requirements, terms and conditions of the RFQ.

[Name and Signature of the Supplier’s Authorized Person]

[Designation]

[Date]

Stamp 
ANNEX 4

## General Terms and Conditions for Services

1.0	LEGAL STATUS:

The Contractor shall be considered as having the legal status of an independent contractor vis-à-vis the United Nations Development Programme (UNDP).  The Contractor’s personnel and sub-contractors shall not be considered in any respect as being the employees or agents of UNDP or the United Nations.

2.0	SOURCE OF INSTRUCTIONS:

The Contractor shall neither seek nor accept instructions from any authority external to UNDP in connection with the performance of its services under this Contract.  The Contractor shall refrain from any action that may adversely affect UNDP or the United Nations and shall fulfill its commitments with the fullest regard to the interests of UNDP.

3.0	CONTRACTOR'S RESPONSIBILITY FOR EMPLOYEES:

The Contractor shall be responsible for the professional and technical competence of its employees and will select, for work under this Contract, reliable individuals who will perform effectively in the implementation of this Contract, respect the local customs, and conform to a high standard of moral and ethical conduct.

4.0	ASSIGNMENT:

The Contractor shall not assign, transfer, pledge or make other disposition of this Contract or any part thereof, or any of the Contractor's rights, claims or obligations under this Contract except with the prior written consent of UNDP.

5.0	SUB-CONTRACTING:

In the event the Contractor requires the services of sub-contractors, the Contractor shall obtain the prior written approval and clearance of UNDP for all sub-contractors.  The approval of UNDP of a sub-contractor shall not relieve the Contractor of any of its obligations under this Contract. The terms of any sub-contract shall be subject to and conform to the provisions of this Contract.

6.0	OFFICIALS NOT TO BENEFIT:

The Contractor warrants that no official of UNDP or the United Nations has received or will be offered by the Contractor any direct or indirect benefit arising from this Contract or the award thereof.  The Contractor agrees that breach of this provision is a breach of an essential term of this Contract.

7.0	INDEMNIFICATION:

The Contractor shall indemnify, hold and save harmless, and defend, at its own expense, UNDP, its officials, agents, servants and employees from and against all suits, claims, demands, and liability of any nature or kind, including their costs and expenses, arising out of acts or omissions of the Contractor, or the Contractor's employees, officers, agents or sub-contractors, in the performance of this Contract.  This provision shall extend, inter alia, to claims and liability in the nature of workmen's compensation, products liability and liability arising out of the use of patented inventions or devices, copyrighted material or other intellectual property by the Contractor, its employees, officers, agents, servants or sub-contractors.  The obligations under this Article do not lapse upon termination of this Contract.

8.0	INSURANCE AND LIABILITIES TO THIRD PARTIES:

8.1	The Contractor shall provide and thereafter maintain insurance against all risks in respect of its property and any equipment used for the execution of this Contract.

8.2	The Contractor shall provide and thereafter maintain all appropriate workmen's compensation insurance, or the equivalent, with respect to its employees to cover claims for personal injury or death in connection with this Contract.

8.3	The Contractor shall also provide and thereafter maintain liability insurance in an adequate amount to cover third party claims for death or bodily injury, or loss of or damage to property, arising from or in connection with the provision of services under this Contract or the operation of any vehicles, boats, airplanes or other equipment owned or leased by the Contractor or its agents, servants, employees or sub-contractors performing work or services in connection with this Contract.

8.4	Except for the workmen's compensation insurance, the insurance policies under this Article shall:

8.4.1	Name UNDP as additional insured;

8.4.2	Include a waiver of subrogation of the Contractor's rights to the insurance carrier against the UNDP;

8.4.3	Provide that the UNDP shall receive thirty (30) days written notice from the insurers prior to any cancellation or change of coverage.

8.5	The Contractor shall, upon request, provide the UNDP with satisfactory evidence of the insurance required under this Article.

9.0	ENCUMBRANCES/LIENS:

The Contractor shall not cause or permit any lien, attachment or other encumbrance by any person to be placed on file or to remain on file in any public office or on file with the UNDP against any monies due or to become due for any work done or materials furnished under this Contract, or by reason of any other claim or demand against the Contractor.

10.0	TITLE TO EQUIPMENT:

Title to any equipment and supplies that may be furnished by UNDP shall rest with UNDP and any such equipment shall be returned to UNDP at the conclusion of this Contract or when no longer needed by the Contractor. Such equipment, when returned to UNDP, shall be in the same condition as when delivered to the Contractor, subject to normal wear and tear.  The Contractor shall be liable to compensate UNDP for equipment determined to be damaged or degraded beyond normal wear and tear.

11.0	COPYRIGHT, PATENTS AND OTHER PROPRIETARY RIGHTS:

11.1 	Except as is otherwise expressly provided in writing in the Contract, the UNDP shall be entitled to all intellectual property and other proprietary rights including, but not limited to, patents, copyrights, and trademarks, with regard to products, processes, inventions, ideas, know-how, or documents and other materials which the Contractor has developed for the UNDP under the Contract and which bear a direct relation to or are produced or prepared or collected in consequence of, or during the course of, the performance of the Contract, and the Contractor acknowledges and agrees that such products, documents and other materials constitute works made for hire for the UNDP.

11.2	To the extent that any such intellectual property or other proprietary rights consist of any intellectual property or other proprietary rights of the Contractor: (i) that pre-existed the performance by the Contractor of its obligations under the Contract, or (ii) that the Contractor may develop or acquire, or may have developed or acquired, independently of the performance of its obligations under the Contract, the UNDP does not and shall not claim any ownership interest thereto, and the Contractor grants to the UNDP a perpetual license to use such intellectual property or other proprietary right solely for the purposes of and in accordance with the requirements of the Contract.

11.3	At the request of the UNDP; the Contractor shall take all necessary steps, execute all necessary documents and generally assist in securing such proprietary rights and transferring or licensing them to the UNDP in compliance with the requirements of the applicable law and of the Contract.

11.4	Subject to the foregoing provisions, all maps, drawings, photographs, mosaics, plans, reports, estimates, recommendations, documents, and all other data compiled by or received by the Contractor under the Contract shall be the property of the UNDP, shall be made available for use or inspection by the UNDP at reasonable times and in reasonable places, shall be treated as confidential, and shall be delivered only to UNDP authorized officials on completion of work under the Contract.

12.0	USE OF NAME, EMBLEM OR OFFICIAL SEAL OF UNDP OR THE UNITED NATIONS:

The Contractor shall not advertise or otherwise make public the fact that it is a Contractor with UNDP, nor shall the Contractor, in any manner whatsoever use the name, emblem or official seal of UNDP or THE United Nations, or any abbreviation of the name of UNDP or United Nations in connection with its business or otherwise.

13.0	CONFIDENTIAL NATURE OF DOCUMENTS AND INFORMATION:

Information and data that is considered proprietary by either Party and that is delivered or disclosed by one Party (“Discloser”) to the other Party (“Recipient”) during the course of performance of the Contract, and that is designated as confidential (“Information”), shall be held in confidence by that Party and shall be handled as follows:

13.1	The recipient (“Recipient”) of such information shall:

13.1.1	use the same care and discretion to avoid disclosure, publication or dissemination of the Discloser’s Information as it uses with its own similar information that it does not wish to disclose, publish or disseminate; and,

13.1.2	use the Discloser’s Information solely for the purpose for which it was disclosed.

13.2	Provided that the Recipient has a written agreement with the following persons or entities requiring them to treat the Information confidential in accordance with the Contract and this Article 13, the Recipient may disclose Information to:

13.2.1	any other party with the Discloser’s prior written consent; and,

13.2.2	the Recipient’s employees, officials, representatives and agents who have a need to know such Information for purposes of performing obligations under the Contract, and employees officials, representatives and agents of any legal entity that it controls controls it, or with which it is under common control, who have a need to know such Information for purposes of performing obligations under the Contract, provided that, for these purposes a controlled legal entity means:

13.2.2.1 a corporate entity in which the Party owns or otherwise controls, whether directly or indirectly, over fifty percent (50%) of voting shares thereof; or,

13.2.2.2 any entity over which the Party exercises effective managerial control; or,

13.2.2.3 for the UNDP, an affiliated Fund such as UNCDF, UNIFEM and UNV.

13.3	The Contractor may disclose Information to the extent required by law, provided that, subject to and without any waiver of the privileges and immunities of the United Nations, the Contractor will give the UNDP sufficient prior notice of a request for the disclosure of Information in order to allow the UNDP to have a reasonable opportunity to take protective measures or such other action as may be appropriate before any such disclosure is made.

13.4	The UNDP may disclose Information to the extent as required pursuant to the Charter of the UN, resolutions or regulations of the General Assembly, or rules promulgated by the Secretary-General.

13.5	The Recipient shall not be precluded from disclosing Information that is obtained by the Recipient from a third party without restriction, is disclosed by the Discloser to a third party without any obligation of confidentiality, is previously known by the Recipient, or at any time is developed by the Recipient completely independently of any disclosures hereunder.

13.6	These obligations and restrictions of confidentiality shall be effective during the term of the Contract, including any extension thereof, and, unless otherwise provided in the Contract, shall remain effective following any termination of the Contract.

14.0	FORCE MAJEURE; OTHER CHANGES IN CONDITIONS

14.1	In the event of and as soon as possible after the occurrence of any cause constituting force majeure, the Contractor shall give notice and full particulars in writing to the UNDP, of such occurrence or change if the Contractor is thereby rendered unable, wholly or in part, to perform its obligations and meet its responsibilities under this Contract.  The Contractor shall also notify the UNDP of any other changes in conditions or the occurrence of any event that interferes or threatens to interfere with its performance of this Contract. On receipt of the notice required under this Article, the UNDP shall take such action as, in its sole discretion; it considers to be appropriate or necessary in the circumstances, including the granting to the Contractor of a reasonable extension of time in which to perform its obligations under this Contract.

14.2	If the Contractor is rendered permanently unable, wholly, or in part, by reason of force majeure to perform its obligations and meet its responsibilities under this Contract, the UNDP shall have the right to suspend or terminate this Contract on the same terms and conditions as are provided for in Article 15, "Termination", except that the period of notice shall be seven (7) days instead of thirty (30) days.

14.3	Force majeure as used in this Article means acts of God, war (whether declared or not), invasion, revolution, insurrection, or other acts of a similar nature or force.

14.4	The Contractor acknowledges and agrees that, with respect to any obligations under the Contract that the Contractor must perform in or for any areas in which the UNDP is engaged in, preparing to engage in, or disengaging from any peacekeeping, humanitarian or similar operations, any delays or failure to perform such obligations arising from or relating to harsh conditions within such areas or to any incidents of civil unrest occurring in such areas shall not, in and of itself, constitute force majeure under the Contract..

15.0	TERMINATION

15.1	Either party may terminate this Contract for cause, in whole or in part, upon thirty (30)-day notice, in writing, to the other party.  The initiation of arbitral proceedings in accordance with Article 16.2 (“Arbitration”), below, shall not be deemed a termination of this Contract.

15.2	UNDP reserves the right to terminate without cause this Contract at any time upon 15 days prior written notice to the Contractor, in which case UNDP shall reimburse the Contractor for all reasonable costs incurred by the Contractor prior to receipt of the notice of termination.

15.3	In the event of any termination by UNDP under this Article, no payment shall be due from UNDP to the Contractor except for work and services satisfactorily performed in conformity with the express terms of this Contract.

15.4	Should the Contractor be adjudged bankrupt, or be liquidated or become insolvent, or should the Contractor make an assignment for the benefit of its creditors, or should a Receiver be appointed on account of the insolvency of the Contractor, the UNDP may, without prejudice to any other right or remedy it may have under the terms of these conditions, terminate this Contract forthwith.  The Contractor shall immediately inform the UNDP of the occurrence of any of the above events.

16.0	SETTLEMENT OF DISPUTES

16.1	Amicable Settlement: The Parties shall use their best efforts to settle amicably any dispute, controversy or claim arising out of this Contract or the breach, termination or invalidity thereof.  Where the parties wish to seek such an amicable settlement through conciliation, the conciliation shall take place in accordance with the UNCITRAL Conciliation Rules then obtaining, or according to such other procedure as may be agreed between the parties.

16.2	Arbitration: Any dispute, controversy, or claim between the Parties arising out of the Contract or the breach, termination, or invalidity thereof, unless settled amicably under Article 16.1, above, within sixty (60) days after receipt by one Party of the other Party’s written request for such amicable settlement, shall be referred by either Party to arbitration in accordance with the UNCITRAL Arbitration Rules then obtaining.  The decisions of the arbitral tribunal shall be based on general principles of international commercial law.  For all evidentiary questions, the arbitral tribunal shall be guided by the Supplementary Rules Governing the Presentation and Reception of Evidence in International Commercial Arbitration of the International Bar Association, 28 May 1983 edition.  The arbitral tribunal shall be empowered to order the return or destruction of goods or any property, whether tangible or intangible, or of any confidential information provided under the Contract, order the termination of the Contract, or order that any other protective measures be taken with respect to the goods, services or any other property, whether tangible or intangible, or of any confidential information provided under the Contract, as appropriate, all in accordance with the authority of the arbitral tribunal pursuant to Article 26 (“Interim Measures of Protection”) and Article 32 (“Form and Effect of the Award”) of the UNCITRAL Arbitration Rules.  The arbitral tribunal shall have no authority to award punitive damages.  In addition, unless otherwise expressly provided in the Contract, the arbitral tribunal shall have no authority to award interest in excess of the London Inter-Bank Offered Rate (“LIBOR”) then prevailing, and any such interest shall be simple interest only.  The Parties shall be bound by any arbitration award rendered as a result of such arbitration as the final adjudication of any such dispute, controversy, or claim.

17.0	PRIVILEGES AND IMMUNITIES:

Nothing in or relating to this Contract shall be deemed a waiver, express or implied, of any of the privileges and immunities of the United Nations, including its subsidiary organs.

18.0	TAX EXEMPTION

18.1	Section 7 of the Convention on the Privileges and Immunities of the United Nations provides, inter-alia that the United Nations, including its subsidiary organs, is exempt from all direct taxes, except charges for public utility services, and is exempt from customs duties and charges of a similar nature in respect of articles imported or exported for its official use.  In the event any governmental authority refuses to recognize the United Nations exemption from such taxes, duties or charges, the Contractor shall immediately consult with the UNDP to determine a mutually acceptable procedure.

18.2	Accordingly, the Contractor authorizes UNDP to deduct from the Contractor's invoice any amount representing such taxes, duties or charges, unless the Contractor has consulted with the UNDP before the payment thereof and the UNDP has, in each instance, specifically authorized the Contractor to pay such taxes, duties or charges under protest.  In that event, the Contractor shall provide the UNDP with written evidence that payment of such taxes, duties or charges has been made and appropriately authorized.

19.0	CHILD LABOUR

19.1	The Contractor represents and warrants that neither it, nor any of its suppliers is engaged in any practice inconsistent with the rights set forth in the Convention on the Rights of the Child, including Article 32 thereof, which, inter alia, requires that a child shall be protected from performing any work that is likely to be hazardous or to interfere with the child's education, or to be harmful to the child's health or physical mental, spiritual, moral or social development.

19.2	Any breach of this representation and warranty shall entitle UNDP to terminate this Contract immediately upon    notice to the Contractor, at no cost to UNDP.

20.0	MINES:

20.1	The Contractor represents and warrants that neither it nor any of its suppliers is actively and directly engaged in patent activities, development, assembly, production, trade or manufacture of mines or in such activities in respect of components primarily utilized in the manufacture of Mines. The term "Mines" means those devices defined in Article 2, Paragraphs 1, 4 and 5 of Protocol II annexed to the Convention on Prohibitions and Restrictions on the Use of Certain Conventional Weapons Which May Be Deemed to Be Excessively Injurious or to Have Indiscriminate Effects of 1980.

20.2	Any breach of this representation and warranty shall entitle UNDP to terminate this Contract immediately upon notice to the Contractor, without any liability for termination charges or any other liability of any kind of UNDP.

21.0	OBSERVANCE OF THE LAW:

The Contractor shall comply with all laws, ordinances, rules, and regulations bearing upon the performance of its obligations under the terms of this Contract.

22.0	SEXUAL EXPLOITATION:

22.1	The Contractor shall take all appropriate measures to prevent sexual exploitation or abuse of anyone by it or by any of its employees or any other persons who may be engaged by the Contractor to perform any services under the Contract.  For these purposes, sexual activity with any person less than eighteen years of age, regardless of any laws relating to consent, shall constitute the sexual exploitation and abuse of such person.  In addition, the Contractor shall refrain from, and shall take all appropriate measures to prohibit its employees or other persons engaged by it from, exchanging any money, goods, services, offers of employment or other things of value, for sexual favors or activities, or from engaging in any sexual activities that are exploitive or degrading to any person.  The Contractor acknowledges and agrees that the provisions hereof constitute an essential term of the Contract and that any breach of this representation and warranty shall entitle UNDP to terminate the Contract immediately upon notice to the Contractor, without any liability for termination charges or any other liability of any kind.

22.2	The UNDP shall not apply the foregoing standard relating to age in any case in which the Contractor’s personnel or any other person who may be engaged by the Contractor to perform any services under the Contract is married to the person less than the age of eighteen years with whom sexual activity has occurred and in which such marriage is recognized as valid under the laws of the country of citizenship of such Contractor’s personnel or such other person who may be engaged by the Contractor to perform any services under the Contract.

- AUTHORITY TO MODIFY:

Pursuant to the Financial Regulations and Rules of UNDP, only the UNDP Authorized Official possesses the authority to agree on behalf of UNDP to any modification of or change in this Contract, to a waiver of any of its provisions or to any additional contractual relationship of any kind with the Contractor. Accordingly, no modification or change in this Contract shall be valid and enforceable against UNDP unless provided by an amendment to this Contract signed by the Contractor and jointly by the UNDP Authorized Official.